Pre-bid meeting, Pond Hill School Restoration

Important items:

- Interested Bidders request drawings/ provide checks at meeting. Drawings will be delivered to HCS offices, or can be mailed directly to bidders.

- Bidders’ Qualifications: 3 references for projects of similar age and scope OR 3 properties on the National Register of Historic Places.

- Bid process – no negotiations are allowed, per MHC.

- No bond required.

- Not prevailing wage.

- Monthly payments based on AIA spread sheet.

- Schedule –

- June 16th completion for MPPF-funded work. See specification Section 01020.

- Date when cleaned brick is needed for foundation. Note – brick cleaned by Owner.

- Errata - Sections 01200 & 01400 – not in index. They are included in the spec.

- 01200 – Price and Payment Procedures Alternates:

- Deduct basement, exit stair incl. roof, foundation steps, plus relocate furnace.

- Change permeable pavers to asphalt.

- Deduct brick installation on foundation.

- 01200 – Allowances:

- Electrical outlets

- 01200 – Unit prices:

- Plaster repair – 3 methods. See Section 09210

- Fire extinguisher cabinets.

- Framing repairs.

- Brick cleaning.

- 01400 – Quality Requirements – Preservation Briefs. Qualifications of Subcontractors.

- Contractors providing assistance in processes and procedures: (names available from SWNASU plus other interested contractors)

- John Walsh – Plaster

- Mike Cook – Foundation rebuild and sill replacement

- Steve Bushway – brickwork and stainless steel flue retrofit.

- North Star Woodwork – window sash and door restoration.

- Original paint colors from conservator – Rika Smith- McNally. Final colors not yet known.

- Paint removals subject to lead abatement requirements of EPA.

- Minority participation – list.

- Questions -